Capstone Objectives and Use Case
Lucas Phillips
Western Governor’s University
C868: Software Development Capstone
Dr. Charlie Paddock
March 10, 2021

Abstract
This paper summarizes the scope of the business issue the capstone project is to solve. A solution is provided in the form of a software application (Ionic Angular web app) that performs upon multiple devices and operating systems. The deliverable components for this application are detailed along with the project lifecycle methodology, and a timeline for completion of each deliverable is provided. Methods for validating work progress and stakeholder acceptance are documented, as well as project costs for each deliverable, and maintenance costs for each service required to produce the application. A project timeline is also provided with included milestones, dependencies, and resources required for each deliverable and task.

I work part time for a non-profit organization that provides educational services to local adults looking to increase their skills. Traditionally this organization requests funding at the county level to pay for students within their jurisdiction to participate in the code academy services we provide. The service is free for all students, but requires that they apply to their corresponding county school district. As per most agreements we have, the counties agree to pay for the services rendered to students provided that the students have studied a total of 12 to 20 hours as a result of the program. Additionally they wish to know what internships, prospective jobs, and new tech jobs our students will become eligible for after the program, and whether or not they’ve obtained a new internship or job since participating in our program. This data, along with our curriculum, is all hand developed and has no automated process for gathering information on. Instructors don’t just teach new material every week, we must also grade project submissions with code reviews, verify that our students are making progress on their assignments and attending lectures, verify that each study group is meeting with each other at their allotted office hour times, update recorded lecture hours and study hours, and respond to questions and comments on three different media platforms (youtube uploaded lecture comments, discord stream channel comments, google classroom comments, emails, etc.) This makes for a rather dispersed workflow. To compensate for this so that administrators can generate billing reports and progress reports for the counties, we use a cloud based data solution to compile all the information about each student we obtain throughout the application and academy process. This information comes from the variety of sources we must use, but it is not automated. This means Instructors waste between 10 and 40% of their billing hours performing data entry for services that are easily automated out of the equation.
My capstone project aims to solve this issue by creating a dashboard service for Instructors and Administrators alike. This dashboard will provide a few views that will make it easier to track how individual students are doing without the need for 6 different tabs and windows to different services. It will also tap into the API abilities of the external apps we educate on so that it becomes possible to track participation during lectures and office hours. Currently the workflow requires at least five things:
- Direct lecture using Discord streaming to the cohort. The lecture follows the outline hosted on Google Classrooms, and that outline is made available to students as a resource.
- Upload lectures, code reviews, and tutoring sessions to a Youtube channel, and distribute access via a link to the unlisted video.
- Verify that students submit the appropriate link (github and freecodecamp) to their work when turning in assignments on Google Classroom. Reject malformed submissions and grade appropriate submissions.
- Compile students’ logged hours on Clockify for reporting purposes into the AirTable service.
Despite these five things being the core of our duties, we also need to make sure to contact students who are not making good progress. It is very easy with our current system to miss users who are not actively interacting with all of these separate systems, so the dashboard service will monitor all these services to present notifications in a single space. Instructors will be less likely to miss a notification from one of these services, and they will also be informed of students who are falling behind. The service will prevent the need to track down students manually. Instructors will no longer need to update AirTable data as the dashboard will automatically do that once per day. Student time entries on Clockify will be classified according to the task entry, and verified against the class schedule to hold students accountable. Problematic time entries (such as an attendance time entry from 5:30AM to 7:30PM when the course is actually 5:30PM-7:30PM) can be flagged for review so instructors can quickly fix or approve the entry without tracking it down in Clockify. Additionally, the app will verify that students are attending lecture by linking into Discord and verifying participation in voice channels. In order to watch the lecture, a student must be inside a voice channel, and the application’s discord bot will monitor who goes into which lecture channel, and when they do so. This timing data will be viewed along side the student’s time entries from clockify so that administrators can see evidence for or against time-sheet manipulation. The application will also provide the ability to verify project/assignment completion by linking to google Classroom. The code academy program awards five certifications based upon completion of five topics regarding web technologies. Each certificate is awarded when all assignments and projects for the certificate are complete and approved. There is no set way to do this for students, and we don’t know which students are eligible to receive a certificate without delving through their github accounts, AirTable, Google Classroom, and manually changing data on AirTable. The application will be able to approve the allotting of a certificate automatically, as well as display students eligible for the given certification, and show what a student has left to do towards the completion of a their certificates. All in all, the application will help instructors identify and assist students who need extra help to complete the curriculum, and to help graduate students who have finished their curriculum.
I will be using an iterative design methodology. The distinct steps that will be worked on in this iterative method are Page Design, API interactions with 3rd parties, Web Page Component Construction, Cloud Provisioning, User Authentication, general API development, MySQL Schema Construction, and Data Gathering. The iterative process for many of these steps involves stakeholder approval to move on from the design stages (eg wireframes and endpoint functionality) to their construction stages (functional web pages, version 0.X revisions of API endpoints and css styles, etc) and again before they are approved for their finalized stages (version 1.0 endpoints that will not be changed, completed web pages that will not be altered, finalized applied css styles, etc). I will work on each step independently of one another where it is possible to take advantage of the delay inherent to email communications during the day. Where I complete one design task that must be approved before continuing, I will move on to a design task for another step while waiting for stakeholder feedback.
Deliverables for this project include the following:
- (A2) Website wireframes illustrating generic page flow
- (A3) User Provisioning Documentation.
- (A4) 3rd Party API Integration Documentation (Method Name, Method Summary) version 0.1
- (A5) Web API Documentation (Method Name, Method Summary) version 0.1
- (A6) Css Style Guide version 0.1
- (A7) AWS Provisioning Documentation (what services, billed at what rate, total monthly cost)
- (A8) MySQL Schemas version 0.1
- (A9) Data Gathering Summary (which source is our source of truth for who is a student, what supporting sources will provide data for that student, and how they are identified as being the same student.)
- (A10) functioning API code running locally
- (A11) functioning Web Server running locally
- (A12) revised API code
- (A13) revised Web Server
- (A14) revised/final MySQL schemas
- (A15) hosted API, Web Server, and MySQL instance
- (A16) production user account credentials for stakeholders to log in with.
The plan for implementing this project involves two key pieces of software. The Web Server which produces web pages for the user of the software, and the API which provides data sourcing functionality, user authentication, and server side interactions that the client web page will not have access to otherwise. This separation of interests prevents leaking connection credentials to the code for the web server and simplifies data requests so that we can use pre-stored data in MySQL instead of only using live data from our third party sources. Both parts of this project are bulky and involve stakeholder approval at various stages, so the plan is to work on one aspect until it is ready for stakeholder inspection, send it off for feedback/revisions/approval and work on the next step which has already received feedback for the previous iteration. This cycle continues until all steps achieve a final solution. At that point work is done to host the existing code on cloud services for use whenever a client has the need to view student data.
Emails will be sent off along with links to github branch code to stakeholders. The stakeholders involved in this project are software savvy instructors who teach web development fundamentals to beginning developers. Stakeholders will provide go/no-go summaries on the work provided to them and request changes to the functionality of the code. When a particular component is fully approved, that component will increment in version and will be locked as is by pushing that feature branch to the dev branch. All new feature branches stem from the new dev branch. I will avoid scope creep by making sure the changes requested fit within the original agreed upon set of features defined in Task 1 as the final product of this project is a minimum viable product and not the minimum marketable product. If interest persists after this course, a set of feature additions will be discussed, agreed upon, and a budget for work set for development upon the pre-existing code produced for the course.
The programming languages used are python and typescript. The Web Server is based on ionic-angular which relies on html, css, and javascript. The API that integrates with MySQL and all other 3rd party sources is written in FastAPI, a python web framework. There is no cost to development in these two software stacks. The database is a MySQL instance, which can be run for free locally. For third party integrations, the API uses Discord, Google Classroom, Air Table, Github, FreeCodeCamp, and Clockify. Every service listed has a public API that will have wrapper methods in the project’s API. Each service is free to use barring Air Table, which relies on an existing subscription from one of the stakeholders. For deployment, the API is hosted on the free tier EC2 ubuntu instance provided by Amazon Web Services. This tier provides roughly 37 days of compute time per month on a 1gb ram instance for free, which is enough to handle all the asynchronous events needed to power this project. The Web Server is hosted with AWS as well on the free tier but on a separate instance. There is one primary stakeholder that I will need to be in contact with the most as we set up student accounts to be automatically added to the app as Air Table content changes. Air Table is our source of truth for all enrolled students, and it is kept updated by this stakeholder. We will not move the primary source of truth to MySQL, but we will use it as the working source of truth for all queries for the web server.
The projected Timeline can be seen in document A17.xlsx and it outlines individual tracks of development and their projected timelines (milestones, start date, end date, durations for milestones, dependencies, and resources).